Final Report: PDF editor

Team Name: Nikola Jokić Dream Team

Team Members: Seishin Kato, Steve Dzolic, Sun Lee, Lyden King

CS 322 Software Engineering

Jun 1, 2026

Project Overview

Our team developed NoBSPDFEditor, a free, ad-free, client-side PDF editor for the browser. Most existing PDF editors are either paywalled or free but cluttered with ads and poor UX. Our goal was to build something that anyone — including non-technical users — could use intuitively, without paying or being bombarded with ads. The target user is anyone who needs to edit a PDF.

Over three sprints, we iteratively rebuilt the core features found in standard PDF editors while experimenting with ways to make the interface more approachable and user-friendly for people who aren't comfortable with technology.

Before Sprint 1 (Mar 26 – Apr 9)

<Week1 & Week2>

Goals

Set up the project foundation before sprint work began. This included scaffolding the web app, configuring version control, and planning Sprint 1.

Achievements / Deliverables

Built a minimal working skeleton (HTML, CSS, Java) where running Main.java spins up a local server and renders the page in the browser — giving the team a shared starting point.

Created the GitHub repository and established our branching workflow.

Drafted the Sprint 1 plan and opened the initial issues in GitHub Projects.

Reflection

This pre-sprint phase was mostly infrastructure work, but having a runnable app from day one meant we could start building features immediately in Sprint 1 without setup overhead slowing the team down.

Sprint 1 (Apr 9 – Apr 23)

<Week3>

Goals Get the bare minimum working: a browser-based app that accepts a PDF upload and displays it.

Achievements / Deliverables

- Set up project scaffolding and transitioned to a client-side architecture

- Implemented PDF upload input with client-side validation (MIME type + magic bytes check)

- Got CSS working and established the basic UI layout

Reflection By Apr 16, we had a working PDF upload flow — a user could open the app, drop in a PDF, and have it accepted and displayed. It wasn't much, but having that core interaction working this early gave the team a solid foundation to build features on top of.

<Week4>

Goals Start building annotation features on top of the working PDF viewer.

Achievements / Deliverables

- Implemented text highlight feature with toggle-to-remove support

- Fixed highlight persistence across page navigation

- Initial README created

Reflection Highlight was the first real annotation feature we shipped, and getting it working felt like the project was starting to take shape. That said, edge cases and UX issues were already appearing — the highlight tool didn't always behave as expected. It was a reminder that even a "simple" feature like highlighting has a lot of complexity under the hood.

Sprint 2 (Apr 23 – May 7)

<Week5>

Goals Expand the editor's core annotation features beyond highlighting.

Achievements / Deliverables

- Added page thumbnail sidebar for PDF navigation

- Fixed eraser tool and added font support

- Added font family and size options to the toolbar

- Implemented PDF download feature

- Implemented delete page feature

Reflection A steady week of feature additions — nothing unexpected, just methodically building out the standard toolkit you'd expect from a PDF editor. The sidebar in particular made navigation feel much more like a real app, and having download and delete page meant the app was starting to feel functionally complete at a basic level.

<Week6>

Goals Continue feature development while addressing feedback from the Sprint 1 presentation.

Achievements / Deliverables

- Added insert PDF button (merge multiple PDFs)

- Added drag-and-drop page reordering in sidebar

- Implemented showSaveFilePicker for native save dialog

- Added unit test suite with Vitest (preparation started in Week 1)

- Major UI overhaul

- Refactored and cleaned up the project file structure (integrated modular JS, removed unused files)

Reflection This week felt like a turning point. We weren't just adding features anymore — we were responding to real feedback and making the project more mature. The UI overhaul made a noticeable difference in how polished the app looked, and adding tests addressed a gap that the Sprint 1 review had flagged. Cleaning up the folder structure also made collaboration smoother going into the final sprint.

Sprint 3 (May 7 - May 21)

<Week7>

Goals Address Sprint 2 feedback and begin adding more advanced features.

Achievements / Deliverables

- Added page extraction with multi-select and filename prompt fallback

- Implemented undo/redo functionality

- Started eraser bug fixes

- Began font detection from PDF

- Redo/optimization work

- Resolved merge conflict from refactored structure

Reflection A quieter week in terms of volume, but meaningful under the hood. Undo/redo was a feature users would expect from any serious editor, and starting on font detection opened the door for more sophisticated text handling. Merge conflicts also started appearing as the codebase grew — a sign that the team was working in parallel more actively.

<Week8>

Goals Address Sprint 2 feedback and push the app toward feature-completeness.

Achievements / Deliverables

- Added full-text search across all PDF pages

- Added signature feature with Dancing Script font

- Added print button with annotation support

- Fixed search bar UI

- Completed eraser bug fixes and font detection (carried over from Week 1)

- Added color palette with persistent color saving

- Deployed the app via Netlify

Reflection By the end of this week, the app felt like a real PDF editor. Search, signature, print, font detection, color palette — these were the kinds of features that pushed it from "a project" to something you could actually hand to a non-technical user and have them figure it out. Deploying on Netlify also meant anyone could use it without any setup, which aligned directly with the original goal of making it accessible to everyone.

After Sprint3 ~ Final (May 21 - June 1)

<Week9>

Goals Address all Sprint 3 feedback, squash bugs, and push the app toward a polished final release with user-friendliness in mind.

Achievements / Deliverables

- Fixed highlighter and multiple search highlight position offset bugs

- Added checkmark tool for placing check/cross marks on PDF

- Added recent signatures (max 3) to signature modal

- Improved text annotation UX with PDF font detection and style matching

- Added Help button with in-app feature guide modal

- Fixed Ctrl+click multi-select behavior

- Suppressed Ctrl+S browser save dialog

- Fixed redo shortcut to Ctrl+Shift+Z

- Placed signature centered in visible viewport on insertion

Reflection This was the most intense bug-fixing period of the project. Rather than adding new features for their own sake, the focus shifted to making everything already there actually work well. The help guide was a deliberate UX decision — a direct nod to the original goal of making the app accessible to non-technical users. By the end of this week, the app felt genuinely shippable.

<Week10>

Goals Final polish and bug fixes before submission.

Achievements / Deliverables

- Refined the in-app help guide for better readability and information density

- Additional bug fixes

  - Fixing the highlighter so it no longer double highlights

  - Fixed the extract button so that when you press on a page of the sidebar, it no longer pops up the extract

  - Fixed where when you place a TEXT, no longer swaps to the select tool

  - Fixed the redo button hot key

Reflection A short but important final stretch. The focus was entirely on polish — making sure what was already built worked cleanly and felt finished. Adjusting the help guide content reflected a conscious effort to not just have features, but to present them in a way that a first-time user could actually follow. A fitting end to a project that started with exactly that goal in mind.

Software Process & Team Workflow

We adopted Scrum with a consistent weekly rhythm. Twice a week, the team met in person to report progress and sync up. Almost every meeting ended with merging all completed work into the develop branch — this kept everyone on the same page and minimized merge conflicts by ensuring no one drifted too far out of sync.

Outside of meetings, we stayed connected via Discord for quick communication and used GitHub Projects throughout the project to create and track issues. Our workflow cycle was straightforward and stuck to consistently:

- Meet in person → report progress and merge into develop

- Identify next tasks → open issues in GitHub Projects

- Complete tasks individually before the next meeting

- Repeat

It was a simple process, but it worked. The regular in-person syncs kept the team aligned, and the discipline of merging at every meeting meant integration problems were caught early rather than piling up at the end of a sprint.

Roles

While we prioritized flexibility over rigid role boundaries — whoever had bandwidth picked up the next task — each team member naturally gravitated toward certain areas:

Stevan acted as a Product Manager, thinking about the product's direction and overall vision. Also bugged fix many features and optimized the code so that its obvious where things go

Seishin handled issue creation, task management, and all documentation — writing and submitting reports throughout the project.

Sun led UI work, driving the visual design and front-end polish.

Lyden contributed to feature development.

This fluid approach meant work rarely got blocked waiting for a specific person, and everyone had a sense of ownership over the product as a whole.

Challenges and How We Addressed Them

1. Git Merge Conflicts Rather than relying solely on branch conventions, we tackled this at the process level: every in-person meeting ended with merging everyone's work into develop. Keeping the branch in sync this frequently meant conflicts were small and caught early, before they had a chance to compound.

2. Team Communication We deliberately avoided formal project management tools for communication and just used Discord. The low-friction environment meant people could say things like "I want to add this feature," "I'm too busy this week," or "let's cut that" without it feeling like a formal escalation. That honesty kept the team aligned and reduced misunderstandings throughout the project.

3. Technical Challenges — Eraser and Highlight Most features came together without major technical blockers, but the eraser and highlight tools were genuinely difficult. Browser and device differences caused inconsistent behavior, and we spent significant time testing across environments to surface bugs. The highlight tool reached a state we're satisfied with. The eraser works well for practical use, though we acknowledge it's not perfect.

4. Product Differentiation This was the biggest challenge. With macOS/Windows built-in tools, Adobe, and countless others already on the market, "free and ad-free" alone didn't feel like enough. Some team members pushed back early on, questioning whether we had a truly meaningful differentiator. That tension led us to a clearer answer: user-friendliness. Intuitive buttons, straightforward interactions, and ultimately the in-app help guide — these became the real identity of the product.

Final Product and Functionality

NoBSPDFEditor is a fully client-side, browser-based PDF editor — no server, no uploads, no data leaves your machine.

Core features shipped:

- PDF upload with MIME + magic byte validation

- Annotation tools: freehand drawing, text, highlight, eraser, signature, checkmark

- Full-text search across all pages

- Page management: thumbnail sidebar, drag-and-drop reordering, page deletion, extraction, and PDF merging

- Download and print with annotations flattened into the PDF

- Undo/redo support

- Font detection from the source PDF

- Color palette with persistent saving

- In-app help guide

- Deployed on Netlify — accessible to anyone, no setup required

All processing happens in the browser using PDF.js, pdf-lib, and Fabric.js loaded from CDN.

Reflection and Growth

One of the most valuable aspects of this project was receiving structured feedback after every sprint. Because we had a working product relatively early — by Sprint 1 we already had a functional PDF viewer and annotation foundation — we could use each review session to genuinely ask: what features do you want? Is this possible? Would this work better? Having real answers to build toward made each sprint feel purposeful rather than just filling time.

Beyond the classroom feedback, we also interviewed people outside the class. One response stuck with us: someone said they wanted something easy enough for a person who isn't comfortable with computers — that existing tools like macOS's built-in viewer have buttons whose purpose isn't obvious, and features you'd never discover unless you already knew to look. That conversation clarified something we hadn't fully articulated yet: user-friendliness wasn't just a nice-to-have, it was the whole point.

It's an obvious lesson in retrospect, but actually hearing it from a real user made it land differently — listening to the people you're building for matters more than any assumption you make about them on their behalf.